**Sprint-1**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint duration: 20-09-2020 to 24-09-2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** |
| * Configure SharePoint for developing the website. | Analyzing the use and usage of SharePoint. | Analyst | 6 | 4 | 2 | 0 | 0 | 0 |
| Designer will view and understand how the main website will work and how it can be sketch or developed site UI so that developer can develop the system in SharePoint. | Designer | 4 | 0 | 3 | 1 | 0 | 0 |
| Understanding how the SharePoint works and configure the CMs to develop the website Using SharePoint. | Developer | 16 | 0 | 6 | 6 | 4 | 0 |
| Understanding how to use SharePoint and how to test using SharePoint. | Tester | 3 | 0 | 0 | 1 | 2 | 0 |
| Leading the whole team and giving everyone instruction how to work and will keep track of the progress of the team work. | Scrum Master | 2 | 0 | 0 | 0 | 1 | 1 |
| **Total** | | 31 | 4 | 11 | 8 | 7 | 1 |

**Sprint-2**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint duration: 27-09-2020 to 01-10-2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** |
| * Parents, student and staffs will be able to view the offered courses and details about the courses in the system. * Parents, student and staffs will be able to view the detailed information about the university. | Provide information about the site and find out he detail about the course and contact detail of the college. | Analyst | 6 | 4 | 2 | 0 | 0 | 0 |
| Design the front view of the offered course page and contact page for the website. | Designer | 4 | 0 | 3 | 1 | 0 | 0 |
| Develop the system as per designed by the designer. | Developer | 16 | 0 | 6 | 6 | 4 | 0 |
| The developed system needs to be tested by the tester | Tester | 3 | 0 | 0 | 1 | 2 | 0 |
| The update of the developed system needs to be share with the product owner. | Scrum Master | 2 | 0 | 0 | 0 | 1 | 1 |
| **Total** | | 31 | 4 | 11 | 8 | 7 | 1 |

**Sprint-3**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint duration: 04-10-2020 to 08-10-2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** |
| * Parents, student and staffs of the system will be able to view the available research done by the previous student. * Parents, student and staffs will be able to view the updated and recent news published in system. | Provide information about the available research of the previous student and provide research about the university. | Analyst | 6 | 4 | 2 | 0 | 0 | 0 |
| Design the UI for viewing the available research of previous student and the news which needs to be view by the user. | Designer | 4 | 0 | 3 | 1 | 0 | 0 |
| Develop the system as per designed by the designer for viewing the research. | Developer | 20 | 0 | 7 | 7 | 6 | 0 |
| The developed system needs to be tested by the tester | Tester | 4 | 0 | 0 | 2 | 2 | 0 |
| The update of the developed system needs to be share with the product owner. | Scrum Master | 3 | 0 | 0 | 0 | 2 | 1 |
| **Total** | | 37 | 4 | 12 | 10 | 10 | 1 |

**Sprint-4**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint duration: 11-10-2020 to 15-10-2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** |
| * Parents, student and staffs will be able to view the success stories of the student who have already graduated from the university. * Parents, student and staffs will be able to view the contact details of the teachers or administrator of the college from the website. | Provide information about the success stories of the previous students and to analyze and find out the information about the faculty and staffs of the university. | Analyst | 6 | 3 | 3 | 0 | 0 | 0 |
| Design the UI for viewing the success stories of previous student or alumni And need to develop design for view contact details | Designer | 4 | 2 | 2 | 0 | 0 | 0 |
| Develop the system as per designed by the designer for viewing the success stories of the previous students. | Developer | 12 | 0 | 6 | 4 | 2 | 0 |
| The developed system needs to be tested by the tester | Tester | 3 | 0 | 0 | 2 | 1 | 0 |
| The update of the developed system needs to be share with the product owner. | Scrum Master | 3 | 0 | 0 | 0 | 2 | 1 |
| **Total** | | 28 | 5 | 11 | 6 | 5 | 1 |

**Sprint-5**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint duration: 18-10-2020 to 22-10-2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** |
| * Parents and students shall be able to contact with the administrator regarding any sort of query through the website. | Provide detailed information about the administrator of the university. | Analyst | 2 | 2 | 0 | 0 | 0 | 0 |
| Design the UI for viewing the administrator details so that the user can easily seek for any queries. | Designer | 2 | 1 | 1 | 0 | 0 | 0 |
| Develop the system as per designed by the designer for viewing and querying to the administrator of the university. | Developer | 6 | 0 | 4 | 2 | 0 | 0 |
| The developed system needs to be tested by the tester | Tester | 2 | 0 | 0 | 1 | 1 | 0 |
| The update of the developed system needs to be share with the product owner. | Scrum Master | 1 | 0 | 0 | 0 | 0 | 1 |
| **Total** | | 13 | 3 | 5 | 3 | 1 | 1 |

**Sprint-6**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint duration: 25-10-2020 to 01-11-2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** |
| * The website should have a career option for the users and the students of the college. | Provide detailed information about the possible career option which could be provided by the university. | Analyst | 3 | 3 | 0 | 0 | 0 | 0 |
| Design the UI for viewing the possible career option for the student of the system. | Designer | 2 | 1 | 1 | 0 | 0 | 0 |
| Develop the system as per designed by the designer for providing the career option for the students. | Developer | 4 | 0 | 2 | 2 | 0 | 0 |
| The developed system needs to be tested by the tester. | Tester | 2 | 0 | 0 | 1 | 1 | 0 |
| The update of the developed system needs to be share with the product owner. | Scrum Master | 1 | 0 | 0 | 0 | 0 | 1 |
| **Total** | | 12 | 4 | 3 | 3 | 1 | 1 |